## Slide 1: Topics
Last week summary
Deep dive: LaneDetection.cpp and PrecedingRoverDetection.cpp
Next steps

## Slide 2: Last week summary
Autofocus3 Installation
Meeting dates
  No common ground  Sub-groups
  Tuesday in Garching for Sync
  Thursday after official meeting
Test case 1 to 3 breakdown (later)
Programming language choice
  C++
  Python
  Matlab (to C via Coder)

## Slide 3: Deep dive: Rover detection
zbar::ImageScanner
4 corner points
Average size in y-direction [px]
Rover ID + detected = true
height

## Slide 4: Next steps: Test case 1
Stop in front of QR code (rover)
Existing PrecedingRoverDetection.cpp code enough
Getting used to the hardware
Till next Thursday

## Slide 5: Next steps: Test case 2
Existing code no longer sufficient
Expand vision and interface:
  Position (2D) + orientation required
Path planning and path following
Sophisticated environment model not required
Three work packages:
  QR code location (sense)
  Path planning (plan)
  Path following (act)

## Slide 6: Next steps: Test case 3
Without simplification: Full parking task (static!)
Environment model required
Lidar sensor